# Sprint 4 – Testing & Bug Fixing Documentation

Project: “The Morning Rush — The Roast Report”  — Coffee Shop Sales Dashboard (Jan–Jun 2023)

Sprint: Sprint 4 (Testing, Bug Fixing)

Backlog items covered: PB-071 – PB-082 / S4-09 – S4-20

Application under test: index.html + styles.css+ script.js (D3 v7), three linked views — Heat Map ("When"), Store Map ("Where"), Scatter Plot ("How much") — driven by Store / Category / Month filters.

# 1. Test Summary

| Metric | Count |
| --- | --- |
| Total test cases executed | 58 |
| Passed | 51 |
| Failed (bugs logged) | 7 |
| Bugs fixed & retested | 7 |
| Bugs outstanding | 0 |
| Browsers covered | Chrome, Firefox, Safari, Edge |
| Devices covered | Desktop (1920×1080, 1366×768), Tablet (768×1024), Mobile (390×844) |

Overall result: ✅ Sprint 4 exit criteria met. All High-priority defects found during S4-09–S4-16 were fixed in S4-17/S4-18, retested in S4-19, and documentation closed out in S4-20.

# 2. S4-09 / PB-071 — Functional Testing

| ID | Test Case | Steps | Expected Result | Status |
| --- | --- | --- | --- | --- |
| FT-01 | Page loads with default (unfiltered) state | Open index.html | All 5 KPI tiles, heat map, store map, scatter plot render with full-dataset values (149,116 rows / 214,470 units / $698,812.33) | Pass |
| FT-02 | Store filter narrows all three views | Select "Astoria" in Store dropdown | KPIs, heat map, map, scatter all recompute to Astoria-only figures; the other two store dots on the map dim/disappear | Pass |
| FT-03 | Category filter narrows all three views | Select "Bakery" | Same as FT-02, scoped to Bakery category | Pass |
| FT-04 | Month filter narrows all three views | Select "March" | Same as FT-02, scoped to March transactions | Pass |
| FT-05 | Combined filters (Store + Category + Month) | Select Astoria + Coffee + April | All views reflect the intersection; KPI counts are strictly ≤ any single-filter result | Pass |
| FT-06 | "Clear" button resets state | Apply several filters, click Clear | All three <select>s return to "All…", hidden store chips are re-shown, pinned heat-map cell releases, scatter zoom resets | Pass |
| FT-07 | Store legend chips toggle a store on/off | Click the "Hell's Kitchen" chip in the scatter section | That store's points disappear from the scatter plot and its rows drop out of KPIs; store filter dropdown is unaffected | Pass |
| FT-08 | Chip toggle works via keyboard | Tab to a chip, press Enter / Space | Chip toggles identically to a mouse click | Pass |
| FT-09 | Nav links jump to sections | Click "When" / "Where" / "How much" in top nav | Page scrolls smoothly to #when, #where, #how respectively | Pass |
| FT-10 | Heat-map cell click pins the hour | Click a cell in the heat map | Cross-hair/highlight stays fixed on that hour/day until clicked again or Clear is pressed | Pass |
| FT-11 | Scatter drag-to-zoom | Drag a rectangle over a cluster of points | Plot zooms to the selected region; "Reset zoom" button appears | Pass |
| FT-12 | "Reset zoom" restores full scatter extent | Click Reset zoom after zooming | Scatter returns to full domain; button hides again | Pass |

# 3. S4-10 / PB-072 — Data Validation Testing

| ID | Test Case | Method | Expected Result | Status |
| --- | --- | --- | --- | --- |
| DV-01 | Footer totals match unfiltered KPI totals | Compare footer text (149,116 rows / 214,470 units / $698,812.33) against KPI tiles with no filters applied | Exact match | Pass |
| DV-02 | Revenue per transaction (KPI) is internally consistent | KPI "Per transaction" = Revenue ÷ Transactions | Value matches to the cent (allowing rounding) | Pass |
| DV-03 | Filtered subtotals sum to the unfiltered total | Sum per-store totals (S4-… store filter, one store at a time) | Sum of 3 stores' revenue equals unfiltered revenue | Pass |
| DV-04 | Heat map cell values sum to filtered transaction count | Sum all visible heat-map cell values | Equals the "Transactions" KPI for the same filter state | Pass |
| DV-05 | Scatter point count matches "Store-days plotted" stat | Count rendered scatter points vs. the #s-n stat | Equal | Pass |
| DV-06 | Store map circle sizing is proportional to revenue | Compare relative circle radii for the 3 stores against their revenue KPI values | Radii scale via sqrt scale as coded; largest-revenue store has the largest circle | Pass |
| DV-07 | R², correlation and slope recompute correctly on filter change | Apply Month = June, compare #s-r2, #s-r, #s-slope against an independent linear-regression check on the same subset | Values match within rounding tolerance | Pass |
| DV-08 | Busiest-hour KPI matches the heat map's darkest/peak cell | Cross-check #k-peak against the single largest heat-map cell for the active filter | Match | Pass |
| DV-09 | Category filter never returns transactions from other categories | Filter Category = "Loose Tea", inspect scatter tooltips | All tooltips reference only Loose Tea-consistent totals (spot-checked) | Pass |
| DV-10 | Month filter correctly maps dates to month buckets | Filter Month = "February" (28 days in 2023) | No transactions from Jan/Mar leak into the aggregate | Pass |
| DV-11 | Hidden (toggled-off) stores are excluded from KPIs but not from the Store filter dropdown | Hide "Lower Manhattan" via chip, check KPI tiles and the Store <select> list | KPIs exclude it; dropdown still lists it | Pass |

# 4. S4-11 / PB-073 — Tooltip Testing

| ID | Test Case | Steps | Expected Result | Status |
| --- | --- | --- | --- | --- |
| TT-01 | Heat-map cell hover shows tooltip | Hover a populated cell | Tooltip (#tip) fades in with day/hour/transaction count | Pass |
| TT-02 | Heat-map empty cell hover | Hover a zero-value cell | Tooltip still appears (0 transactions) rather than throwing an error | Pass |
| TT-03 | Map circle hover shows store stats | Hover an "Astoria" circle | Tooltip shows store name, revenue, transactions, units | Pass |
| TT-04 | Scatter point hover shows day stats | Hover a scatter point | Tooltip shows store, date, revenue, units sold, transaction count | Pass |
| TT-05 | Tooltip follows the cursor | Move mouse across a cell/point without leaving it | Tooltip repositions smoothly, no flicker | Pass |
| TT-06 | Tooltip stays on-screen near viewport edges | Hover an element near the right/bottom edge of the window | Tooltip flips to the left / clamps vertically instead of overflowing (per tipMove logic) | Fail → Fixed (see Bug Log BL-03) |
| TT-07 | Tooltip hides on mouse-out | Move mouse off a cell/point/circle | Tooltip opacity returns to 0 | Pass |
| TT-08 | Tooltip content updates correctly for pinned heat-map cell | Click to pin a cell, then hover a different cell | Displayed values correspond to the hovered cell, not the pinned one | Pass |

# 5. S4-12 / PB-074 — Filter Testing

| ID | Test Case | Steps | Expected Result | Status |
| --- | --- | --- | --- | --- |
| FL-01 | Store dropdown lists exactly the 3 stores + "All stores" | Open dropdown | Astoria, Hell's Kitchen, Lower Manhattan, All stores | Pass |
| FL-02 | Category dropdown lists all 9 categories + "All categories" | Open dropdown | Coffee, Tea, Bakery, Drinking Chocolate, Flavours, Coffee beans, Loose Tea, Branded, Packaged Chocolate | Pass |
| FL-03 | Month dropdown lists Jan–Jun + "All months" | Open dropdown | January…June, All months | Pass |
| FL-04 | Filters combine with AND logic, not OR | Store = Astoria, Category = Tea | Results only include Astoria and Tea, not either independently | Pass |
| FL-05 | Filter causing zero matching rows | Pick an unlikely Category + Month combination for a low-volume item | KPIs show 0 / $0.00 gracefully; charts render empty states without JS errors | Fail → Fixed (see Bug Log BL-01) |
| FL-06 | Changing a filter clears any active scatter zoom | Zoom into a scatter region, then change Month filter | Zoom resets to full extent automatically | Pass |
| FL-07 | Changing a filter releases a pinned heat-map cell | Pin a heat-map cell, then change Store filter | Pin releases (cross-hair clears) | Fail → Fixed (see Bug Log BL-02) |
| FL-08 | Filter state persists across the three views simultaneously | Apply Store + Month filters | Heat map, map and scatter all reflect the same filter state at once | Pass |

# 6. S4-13 / PB-075 — Cross-Chart Testing

| ID | Test Case | Steps | Expected Result | Status |
| --- | --- | --- | --- | --- |
| CC-01 | Clicking a store on the map filters the whole page | Click the "Hell's Kitchen" circle | Store filter dropdown updates to Hell's Kitchen; heat map and scatter update to match | Pass |
| CC-02 | Clicking a store in the ranking list behaves the same as clicking its map circle | Click "Astoria" in #rank | Same effect as CC-01 | Pass |
| CC-03 | Clicking the same store again releases the filter | Click a store circle twice | Second click clears the Store filter back to "All stores" | Pass |
| CC-04 | KPI tiles update consistently no matter which chart triggered the filter | Trigger a filter from the map vs. from the dropdown vs. from a chip | KPI values are identical for equivalent filter states | Pass |
| CC-05 | Store legend chip hide/show affects scatter and KPIs but not the map's store circles | Hide a store via chip | Map circle for that store remains visible (chips only affect scatter/KPIs per design) — confirmed intentional, not a bug | Pass |
| CC-06 | Heat map pinned-cell highlight does not affect map or scatter data | Pin an hour in the heat map | Map and scatter figures remain governed by the dropdown filters, unaffected by the pin | Pass |

# 7. S4-14 / PB-076 — Browser Testing

| Browser | Version tested | Heat map | Map | Scatter | Tooltips | Filters | Result |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Chrome | Current stable | ✅ | ✅ | ✅ | ✅ | ✅ | Pass |
| Firefox | Current stable | ✅ | ✅ | ✅ | ✅ | ✅ | Pass |
| Safari | Current stable | ✅ | ✅ | ✅ | ⚠️ minor font-rendering difference (Fraunces headline weight) — cosmetic only | ✅ | Pass (cosmetic note logged, not a defect) |
| Edge (Chromium) | Current stable | ✅ | ✅ | ✅ | ✅ | ✅ | Pass |

No functional defects were browser-specific; all bugs logged in Section 11 reproduced identically across browsers, confirming they were logic issues rather than rendering issues.

# 8. S4-15 / PB-077 — Responsive Testing

| Viewport | Layout check | Heat map scroller | Filter bar | KPI tiles | Result |
| --- | --- | --- | --- | --- | --- |
| 1920×1080 (desktop) | Full multi-column layout | N/A (fits without scroll) | Single row | 5-across | Pass |
| 1366×768 (small desktop) | Layout holds | N/A | Single row | 5-across, tighter spacing | Pass |
| 768×1024 (tablet, portrait) | Sections stack; map/scatter grids collapse to single column | Horizontal scroll appears (.scroller) as designed | Wraps to two rows | Wraps to 2–3 per row | Pass |
| 390×844 (mobile) | Full single-column stack | Horizontal scroll works via touch drag | Wraps, "Clear" button and nav wrap below | Wraps to 2 per row | Fail → Fixed (see Bug Log BL-04) |

# 9. S4-16 / PB-078 — Usability Testing

| ID | Observation / Test Case | Method | Result | Status |
| --- | --- | --- | --- | --- |
| UT-01 | First-time users understand that filters affect all three charts | 5-user walkthrough | 5/5 users correctly predicted the cross-chart effect after the first filter change | Pass |
| UT-02 | Users can find and use "Clear" to reset | Task: "start over" | 5/5 located it within 10 seconds | Pass |
| UT-03 | Users notice the scatter drag-to-zoom affordance | Unprompted exploration | 2/5 discovered it unprompted; instructional copy above the chart ("Drag a box on the plot to zoom into it") was needed for the rest — acceptable given the copy already exists | Pass |
| UT-04 | Store chip click target size is usable on touch | Tablet task | Comfortable tap target, no mis-taps observed | Pass |
| UT-05 | Colour contrast of chart legend between light and dark themes meets readability expectations | Manual review + contrast checker | Milk/crema text on dark ground passes WCAG AA for body text for dark theme and wise versa for light theme | Pass |
| UT-06 | Users understand the "Reset zoom" button's purpose | Task: return scatter to full view after zooming | 5/5 succeeded | Pass |

# 10. S4-19 — Retest of Fixes

| Bug ID | Retest steps | Result |  |
| --- | --- | --- | --- |
| BL-01 | Re-apply the zero-result filter combination from FL-05 | Empty state now renders correctly with "no data" messaging and no console errors | Pass |
| BL-02 | Repeat FL-07 (pin a cell, change Store filter) | Pin now correctly releases on any filter change | Pass |
| BL-03 | Repeat TT-06 (hover elements near screen edges) | Tooltip now clamps within the viewport on all four edges | Pass |
| BL-04 | Repeat mobile layout check at 390×844 | Filter bar and nav no longer overlap; "Clear" button no longer clipped | Pass |
| BL-05 | Re-check scatter size-key legend on category filter change | Legend now updates its scale label instead of freezing at the unfiltered max | Pass |
| BL-06 | Re-check busiest-hour KPI on a filter with a tie between two hours | Now deterministically picks the earliest tied hour and stays stable across re-renders | Pass |
| BL-07 | Re-check chip state after "Clear" | All hidden chips are now correctly restored to visible when Clear is pressed | Pass |

All 7 logged defects verified fixed with no regressions in adjacent functionality (spot-checked FT-01–FT-12 and DV-01–DV-11 after the fix batch).

# 11. S4-17 / S4-18 / PB-079–PB-082 — Bug Log & Fixes

| Bug ID | Severity | Found in | Description | Root cause | Fix | Status |
| --- | --- | --- | --- | --- | --- | --- |
| BL-01 | High | FL-05 | Selecting a Category + Month combination with zero matching transactions left the scatter plot and KPI tiles blank with a console error, rather than a clean empty state | storeDays() returned an empty array, and downstream regression/scale code divided by zero | Added guard clauses in the scatter-render and KPI-update paths to short-circuit to an explicit "no data" state when the filtered set is empty | Fixed & retested (BL-01 in S4-19) |
| BL-02 | Medium | FL-07 | Pinned heat-map cell (pinnedCell) was not cleared when a filter dropdown changed, leaving a stale highlight referencing out-of-range data | Filter change handlers updated state and called draw() but did not reset pinnedCell | Filter change handlers now explicitly reset pinnedCell = null before calling draw() | Fixed & retested |
| BL-03 | Medium | TT-06 | Tooltip could render partly off-screen when hovering elements near the right or bottom edge of the viewport | tipMove()'s horizontal-flip check ran, but the vertical clamp used the wrong bounding box on first paint | Corrected tipMove() to re-measure the tooltip's bounding rect after content is set, before computing clamp bounds | Fixed & retested |
| BL-04 | Medium | Responsive (390×844) | Filter bar's "Clear" button and section nav overlapped at narrow mobile widths | .bar used flex-wrap: nowrap with fixed-width children | Added flex-wrap: wrap and reduced field min-widths for the .bar container under the mobile breakpoint | Fixed & retested |
| BL-05 | Low | Exploratory | Scatter's "Transactions per day" size-key legend did not rescale when a Category filter reduced the maximum point size | #sizekey was drawn once on load and never redrawn on draw() | Moved size-key rendering into the main draw() cycle so it recomputes with the current filtered max | Fixed & retested |
| BL-06 | Low | Exploratory | "Busiest hour" KPI could flip between two tied hours on repeated identical filter selections due to unstable sort | d3.max/tie-break logic did not define a secondary sort key | Added an explicit secondary sort (earliest hour wins ties) | Fixed & retested |
| BL-07 | Low | Exploratory | Clicking "Clear" did not restore store chips that had been hidden via toggle | #reset handler cleared state and pinnedCell but not the hidden Set | Added hidden.clear() to the reset handler (now present in the click handler alongside the existing state resets) | Fixed & retested |

# 12. S4-20 / PB-082 — Documentation Sign-off

All Sprint 4 backlog items (S4-09 through S4-20 / PB-071 through PB-082) are complete.

58 test cases executed across Functional, Data Validation, Tooltip, Filter, Cross-Chart, Browser, Responsive and Usability categories.

7 defects identified, fixed, and retested with no open High-priority issues remaining.

This document constitutes the completed test documentation deliverable for Sprint 4.

Prepared for: Sprint 4 review

Status: ✅ Complete — ready for stakeholder sign-off