CIS4014-N Interactive Visualization — Group 4

Team Meeting 01 — Project Initiation & Planning

| Meeting Date | 20 September 2026 |
| --- | --- |
| Meeting Number | 01 |
| Week | Week 01 |
| Meeting Type | Sprint Planning & Progress Review |
| Project Management Tool | Trello |
| Development Approach | Scrum / Agile |
| Team | Group 4 |

# 1. Meeting Objective

The purpose of the first team meeting was to establish the initial direction of the CIS4014-N Interactive Visualization project, agree on a suitable project management approach, discuss the project topic and dataset, identify individual visualization responsibilities, and establish the initial development plan for Week 01.

# 2. Team Members

| Member | Student Number | Role | Initial Responsibility |
| --- | --- | --- | --- |
| Imasha Chathurangi Ilamperuma | F5692459 | Team Leader | Project coordination, Scrum/Trello management, data preparation and Individual Chart 1 |
| Singappuli Arachchige Isuru Dayanga Samarakoon | F5692600 | Team Member | Individual Chart 2 and D3.js development |
| Wijaya Hewage Matheesha Priyan Harshana De Silva | F5692734 | Team Member | Individual Chart 3, D3.js development and testing support |

# 3. Topics Discussed

- Reviewed the main requirements of the Interactive Visualization assignment.

- Discussed the need for three individual visualizations, with one graph produced by each team member.

- Discussed the importance of having one overarching investigation so that the three visualizations form one coherent team product.

- Discussed possible datasets and the need to select a dataset with sufficient variables for meaningful interactive visualizations.

- Selected a dataset and the topic.

- Discussed using D3.js v7, JavaScript, HTML and CSS for the web-based visualization.

- Discussed using Scrum as a simple Agile project-management approach.

- Agreed to use Trello as the team's project-management tool for the Product Backlog, Sprint tasks, task ownership and progress tracking.

- Discussed creating a shared GitHub repository for source code, data, prototypes and project documentation.

# 4. Agreed Project Management Approach

The team agreed to manage the project using a simplified Scrum approach because the project has a short development period of approximately four to five weeks. The work will be organized into weekly sprints. Trello will be used as the central task-management tool, while GitHub will be used for version control and project files.

# 5. Trello Board Structure

The team agreed to create the following Trello lists:

- Project Backlog – all identified project tasks.

- Sprint 1 – Week 01 – tasks planned for the first week.

- Sprint 2 – Week 02 – tasks planned for the second week.

- Sprint 3 – Week 03 – D3.js development tasks.

- Sprint 4 – Week 04 – integration and testing tasks.

- Sprint 5 / Finalization – final fixes and documentation, if required.

- To Do – tasks that will be starts working on.

- In Progress – tasks currently being worked on.

- Review / Testing – completed development tasks waiting for checking.

- Done – completed and verified tasks.

# 6. Initial Product Backlog

| ID | Task | Owner | Priority | Initial Status |
| --- | --- | --- | --- | --- |
| T01 | Select project topic and dataset | All | High | To do |
| T02 | Define overarching research question | All | High | To do |
| T03 | Define three individual research questions | All | High | To do |
| T04 | Analyse dataset and variables | All | High | To do |
| T05 | Clean and prepare dataset | All | High | To do |
| T06 | Select suitable chart types | All | High | To do |
| T07 | Create individual chart prototypes | All | High | To do |
| T08 | Create GitHub repository | Ilamperuma | High | To do |
| T09 | Create Trello board and add members | Ilamperuma | High | To do |
| T10 | Prepare Week 01 documentation | Ilamperuma | Medium | To do |

# 7. Week 01 Sprint Plan

| Task | Owner | Expected Output | Deadline |
| --- | --- | --- | --- |
| Confirm topic and dataset | All | Agreed dataset and topic | End of Week 01 |
| Define overall research question | All | Final overarching question | End of Week 01 |
| Define 3 individual questions | All | One question per member | End of Week 01 |
| Initial data analysis | All | Variable and quality review | End of Week 01 |
| Create Trello board | Ilamperuma | Shared Trello board | Day 1 |
| Create GitHub repository | Ilamperuma | Shared repository | Day 1–2 |
| Agree chart types | All | Three proposed chart types | End of Week 01 |

# 8. Decisions Made

- The project will be managed using a simplified Scrum approach with weekly sprints.

- Trello will be used to manage the Product Backlog, sprint tasks, task assignment and progress.

- GitHub will be used for source-code version control and sharing project files.

- Coffee Shop Sales dataset was selected and selected a topic "The morning rush pays for the day"

- Each team member will be responsible for developing one individual interactive D3.js visualization.

- The three visualizations will be connected through one overarching investigation and a common dashboard design.

# 9. Action Items Before Meeting 02

| Action | Owner | Status | Due |
| --- | --- | --- | --- |
| Create Trello board and invite team members | Ilamperuma | Done | Week 01 |
| Create GitHub repository and invite team members | Ilamperuma | Done | Week 01 |
| Investigate and confirm dataset | All | Done | Week 01 |
| Complete initial data analysis | All | Done | Week 01 |
| Propose overarching research question and individual research questions | All | Done | Week 01 |
| Propose suitable chart types | All | Done | Week 01 |

# 10. Next Meeting

Meeting 02 will review the selected dataset, finalize the overarching and individual research questions, confirm the three chart types, review the Trello Sprint 1 board, and begin the prototype/design stage.

# 11. Meeting Evidence

Dataset: Coffee Shop Sales

Topic: The morning rush pays for the day

Trello Board: Link

GitHub Repository: Link

Raw Dataset — Coffee Shop Sales Dataset: Link

| Scope | Research Question | Objective |
| --- | --- | --- |
| Overarching | How do coffee shop sales vary in terms of when customers buy, where revenue is generated, and the relationship between units sold and daily revenue during the morning rush? |  |
| Chart 1 – When: Temporal Heatmap showing transaction activity across different days of the week and hours of the day. | When are coffee shop transactions busiest across different days of the week and hours of the day? | To identify patterns and variations in coffee-shop transaction activity across different days of the week and hours of the day. |
| Chart 2 – Where: Store Location Map visualization showing revenue distribution across the three coffee shop locations. | How does revenue vary across the three coffee shop locations? | To explore the geographical distribution of coffee-shop sales and compare transaction activity and revenue across different store locations. |
| Chart 3 – How Much: Scatter Plot showing the relationship between daily units sold and daily revenue across the coffee shop locations. | What is the relationship between daily units sold and daily revenue across the coffee shop locations? | To investigate the relationship between the quantity of products sold and the revenue generated by the coffee shop. |