CIS4014-N Interactive Visualization – Group 4

Team Meeting 01 – Project Initiation & Planning

| Meeting Date | 20 September 2026 |
| --- | --- |
| Meeting Number | 01 |
| Week | Week 01 |
| Meeting Type | Initial Team Meeting |
| Project Management Tool | Trello |
| Development Approach | Scrum / Agile |
| Team | Group 4 |

1. Meeting Objective

The purpose of the first team meeting was to establish the initial direction of the CIS4014-N Interactive Visualization project, agree on a suitable project management approach, discuss the project topic and dataset, identify individual visualization responsibilities, and establish the initial development plan for Week 01.

2. Team Members

| Member | Student Number | Role | Initial Responsibility |
| --- | --- | --- | --- |
| Imasha Chathurangi Ilamperuma | F5692459 | Team Leader | Project coordination, Scrum/Trello management, data preparation and Individual Chart 1 |
| Singappuli Arachchige Isuru Dayanga Samarakoon | F5692600 | Team Member | Individual Chart 2 and D3.js development |
| Wijaya Hewage Matheesha Priyan Harshana De Silva | F5692734 | Team Member | Individual Chart 3, D3.js development and testing support |

3. Topics Discussed

Reviewed the main requirements of the Interactive Visualization assignment.

Discussed the need for three individual visualizations, with one graph produced by each team member.

Discussed the importance of having one overarching investigation so that the three visualizations form one coherent team product.

Discussed possible datasets and the need to select a dataset with sufficient variables for meaningful interactive visualizations.

Selected a dataset and the topic.

Discussed using D3.js v7, JavaScript, HTML and CSS for the web-based visualization.

Discussed using Scrum as a simple Agile project-management approach.

Agreed to use Trello as the team's project-management tool for the Product Backlog, Sprint tasks, task ownership and progress tracking.

Discussed creating a shared GitHub repository for source code, data, prototypes and project documentation.

4. Agreed Project Management Approach

The team agreed to manage the project using a simplified Scrum approach because the project has a short development period of approximately four to five weeks. The work will be organized into weekly sprints. Trello will be used as the central task-management tool, while GitHub will be used for version control and project files.

5. Trello Board Structure

The team agreed to create the following Trello lists:

Project Backlog – all identified project tasks.

Sprint 1 – Week 01 – tasks planned for the first week.

Sprint 2 – Week 02 – tasks planned for the second week.

Sprint 3 – Week 03 – D3.js development tasks.

Sprint 4 – Week 04 – integration and testing tasks.

Sprint 5 / Finalization – final fixes and documentation, if required.

In Progress – tasks currently being worked on.

Review / Testing – completed development tasks waiting for checking.

Done – completed and verified tasks.

6. Initial Product Backlog

| ID | Task | Owner | Priority | Initial Status |
| --- | --- | --- | --- | --- |
| T01 | Select project topic and dataset | All | High | Done |
| T02 | Define overarching research question | All | High | Done |
| T03 | Define three individual research questions | All | High | Done |
| T04 | Analyze dataset and variables | All | High | Done |
| T05 | Clean and prepare dataset | All | High | Done |
| T06 | Select suitable chart types | All | High | Done |
| T07 | Create individual chart prototypes | All | High | Done |
| T08 | Create GitHub repository | Ilamperuma | High | Done |
| T09 | Create Trello board and add members | Ilamperuma | High | Done |
| T10 | Prepare Week 01 documentation | Ilamperuma | Medium | Done |

7. Week 01 Sprint Plan

| Task | Owner | Expected Output | Deadline |
| --- | --- | --- | --- |
| Confirm topic and dataset | All | Agreed dataset and topic | End of Week 01 |
| Define overall research question | All | Final overarching question | End of Week 01 |
| Define 3 individual questions | All | One question per member | End of Week 01 |
| Initial data analysis | All | Variable and quality review | End of Week 01 |
| Create Trello board | Ilamperuma | Shared Trello board | Day 1 |
| Create GitHub repository | Ilamperuma | Shared repository | Day 1–2 |
| Agree chart types | All | Three proposed chart types | End of Week 01 |

8. Decisions Made

The project will be managed using a simplified Scrum approach with weekly sprints.

Trello will be used to manage the Product Backlog, sprint tasks, task assignment and progress.

GitHub will be used for source-code version control and sharing project files.

Coffee Shop Sales dataset was selected and selected a topic “The morning rush pays for the day”

Each team member will be responsible for developing one individual interactive D3.js visualization.

The three visualizations will be connected through one overarching investigation and a common dashboard design.

9. Action Items Before Meeting 02

| Action | Owner | Status | Due |
| --- | --- | --- | --- |
| Create Trello board and invite team members | Ilamperuma | Done | Week 01 |
| Create GitHub repository and invite team members | Ilamperuma | Done | Week 01 |
| Investigate and confirm dataset | All | Done | Week 01 |
| Complete initial data analysis | All | Done | Week 01 |
| Propose individual research questions | All | Done | Week 01 |
| Propose suitable chart types | All | Done | Week 01 |

10. Next Meeting

Meeting 02 will review the selected dataset, finalize the overarching and individual research questions, confirm the three chart types, review the Trello Sprint 1 board, and begin the prototype/design stage.

11. Meeting Evidence

Dataset- Coffee Shop Sales

Topic - The morning rush pays for the day

Trello Board - Link

Github Repository - Link

Raw Dataset – Coffee Shop Sales Dataset

| Scope | Research Question | Objective |
| --- | --- | --- |
| Overarching | How do coffee shop sales vary in terms of when customers buy, where revenue is generated, and the relationship between units sold and daily revenue during the morning rush? |  |
| Chart 1 – When: Temporal Heatmap showing transaction activity across different days of the week and hours of the day. | When are coffee shop transactions busiest across different days of the week and hours of the day? | To identify patterns and variations in coffee-shop transaction activity across different days of the week and hours of the day. |
| Where: Store Location Map visualization showing revenue distribution across the three coffee shop locations | How does revenue vary across the three coffee shop locations? | To explore the geographical distribution of coffee-shop sales and compare transaction activity and revenue across different store locations. |
| How Much: Scatter Plot showing the relationship between daily units sold and daily revenue across the coffee shop locations. | What is the relationship between daily units sold and daily revenue across the coffee shop locations? | To investigate the relationship between the quantity of products sold and the revenue generated by the coffee shop. |