CIS4014 — Interactive Visualization

Sprint 1 Retrospective

Group: Group 4 | Team of 3 Members

| Field | Details |
| --- | --- |
| Sprint | Sprint 1 – Project Foundation |
| Duration | 20 September 2026 – 26 September 2026 |
| Sprint Goal | Establish the project foundation, Scrum workflow, collaboration tools, initial data understanding, and visualization direction. |
| Team Size | 3 members |

# 1. Sprint Goal

The goal of Sprint 1 was to establish a clear foundation for the Interactive Visualization project. The team planned the project scope, selected the topic and dataset, defined the research questions, selected initial chart types, created the Trello and GitHub environments, performed an initial dataset assessment, and prepared Scrum documentation.

# 2. Planned Sprint Work

| Area | Tasks | Planned Work |
| --- | --- | --- |
| Planning | S1-01–S1-08 | Review requirements, select topic and dataset, identify target audience, and define research questions. |
| Visualisation Planning | S1-09–S1-11 | Select suitable chart types for the three chart-specific research questions. |
| Project Management | S1-12–S1-16 | Set up Trello, add team members, create GitHub repository, and establish folder structure. |
| Data | S1-17–S1-18 | Perform initial dataset analysis and identify missing or duplicate records. |
| Documentation | S1-19–S1-20 | Prepare Meeting 01 minutes and Sprint 1 documentation. |

# 3. What Went Well

- The assessment requirements and overall project direction were clarified.

- The topic, dataset, target audience, and research-question structure were established.

- The three chart-specific research questions were linked to suitable initial visualization types.

- Trello and GitHub were established as the main tools for task management and collaboration.

- The team began examining the dataset before detailed cleaning and visualization development.

# 4. What Did Not Go Well

- The team had limited prior experience with Scrum and initially needed time to understand backlog, sprint, and evidence requirements.

- Some project-management and technical setup activities took longer than expected.

- Team availability and coordination needed careful management within the short project timeframe.

- Some decisions about visualization choices and task ownership required additional discussion.

# 5. Lessons Learned

- Breaking broad requirements into small checklist items makes work easier to track.

- Trello should be updated whenever task status changes.

- GitHub should be used consistently from the beginning, so work is traceable.

- Research questions should guide chart selection.

- Data understanding should happen before detailed visualization development.

# 6. Actions for Sprint 2

| ID | Action | Owner |
| --- | --- | --- |
| A1 | Complete detailed data cleaning and preprocessing. | Team |
| A2 | Document important dataset fields and transformations. | Team |
| A3 | Analyze variables required for selected visualizations. | Samarakoon and De Silva |
| A4 | Create initial chart prototypes and review them against the research questions. | Team |
| A5 | Keep Trello statuses and Scrum evidence up to date. | Team Lead – Ilamperuma |
| A6 | Commit project work to GitHub regularly with clear messages. | Team |

# 7. Retrospective Conclusion

Sprint 1 established the basic project, Scrum, data, and collaboration foundations needed for the following sprints. Sprint 2 will focus on data preparation and visualization prototyping while maintaining accurate Trello, GitHub, and Scrum evidence.

# 8. Team Confirmation

| Member | Name | Student Number | Confirmation |
| --- | --- | --- | --- |
| Member 1 | Imasha Chathurangi Ilamperuma | Team Leader | 27 September 2026 |
| Member 2 | Singappuli Arachchige Isuru Dayanga Samarakoon | Team Member | 27 September 2026 |
| Member 3 | Wijaya Hewage Matheesha Priyan Harshana De Silva | Team Member | 27 September 2026 |