CIS4014 – Interactive Visualization

Final Team Review

Group: Group 4 | Team of 3 Members

| Field | Details |
| --- | --- |
| Review | Final team review (S5-19) – project closing review |
| Sprint | Sprint 5 – Final Website Checks, Ethical Review & Submission |
| Review Date | 24 October 2026 (Day 6, final day of Sprint 5) |
| Attendees | Whole team – Imasha Chathurangi Ilamperuma, Singappuli Arachchige Isuru Dayanga Samarakoon, Wijaya Hewage Matheesha Priyan Harshana De Silva |
| Project | The Roast Report – interactive D3.js dashboard, “The morning rush pays for the day” (Coffee Shop Sales dataset) |
| Expected Output | Whole team signs off the finished dashboard and documentation (Meeting 05, Section 7) |

1. Review Objective

This is the project’s closing review. As agreed at Meeting 05, no further Scrum planning meeting follows, so the final team review on Day 6 confirms that the finished dashboard and the project documentation are complete before the submission is prepared and handed in (S5-20). No new checks or development were scheduled for this day.

2. Scope Reviewed

| Area | Tasks | What Was Completed | Recorded Status |
| --- | --- | --- | --- |
| Final website checks | S5-01–S5-07 | UI review, chart labels, tooltips, shared filters, Reset button, cross-chart interaction and responsive layout, closed Days 1 to 3 and reviewed together at the Day 3 checkpoint. | Done (Day 1–3) |
| Ethical review | S5-08–S5-11 | Misleading axes, calculation verification, data-source attribution and documented limitations. | Done (Day 4) |
| Documentation | S5-12–S5-17 | Scrum documentation, meeting minutes, testing documentation, design rationale, design requirements and README update, reviewed by Samarakoon and De Silva. | Done (Day 5) |
| GitHub repository | S5-18 | Repository structure, commits and files checked for completeness and organization. | Done (Day 6) |
| Final team review | S5-19 | This review, held on Day 6. | Done (Day 6) |
| Submission | S5-20 | Submission package assembled and ready to hand in, prepared immediately after this review. | Done (Day 6) |

3. Dashboard Sign-off Checklist

Each item is drawn from the confirmed design (Meetings 03 to 05) and the Sprint 5 checks. All items were confirmed by the team at the review.

| Criterion | Evidence | Recorded | Team ✓ |
| --- | --- | --- | --- |
| KPI band shows correct figures | Values match the cleaned dataset and Excel prototypes (S5-09) | Done | ☑ |
| Chart 1 – heat map | 7 days × 15 hourly columns; tooltip; hover-to-isolate, click-to-hold (S5-02, S5-03) | Done | ☑ |
| Chart 2 – store map | Bubble size = revenue; tooltip; click-to-filter with release (S5-02, S5-03) | Done | ☑ |
| Chart 3 – scatter plot | Quantity vs revenue, coloured by store; tooltip; drag-to-zoom (S5-02, S5-03) | Done | ☑ |
| Shared filters and Reset | Store / Category / Month drive all charts and the KPI band; Reset returns default view (S5-04, S5-05) | Done | ☑ |
| Cross-chart interaction | Store selection and release update KPI band, heat map and scatter plot (S5-06) | Done | ☑ |
| Responsive layout | Usable across common screen sizes (S5-07) | Done | ☑ |
| Axes not misleading | Axes not scaled to exaggerate or understate differences (S5-08) | Done | ☑ |
| Attribution and limitations | Dataset credited; simplified basemap stated; limitations documented (S5-10, S5-11) | Done | ☑ |
| Documentation complete | Scrum, minutes, testing, design rationale, design requirements, README (S5-12–S5-17) | Done | ☑ |
| GitHub repository organised | Structure, commits and files confirmed (S5-18) | Done | ☑ |

4. Key Figures Confirmed

| Measure | Value (validated against the cleaned dataset and Excel prototypes) |
| --- | --- |
| Dataset | 149,116 rows × 23 columns; 3 stores, 9 categories, 80 products; 1 January – 30 June 2023 |
| KPI band | $698,812 revenue; 149,116 transactions; 214,470 units sold; $4.69 per transaction |
| Busiest hour | 10am – 18,545 transactions |
| Store revenue ranking | Hell’s Kitchen $236,511 → Astoria $232,244 → Lower Manhattan $230,057 (spread $6,454) |
| Scatter trend | y = 3.20x + 23.59; R² 0.939; correlation +0.969; 543 store-days plotted |

5. Research Questions Addressed

| Question | Research Question | Answered By |
| --- | --- | --- |
| Overarching | How do coffee shop sales vary in terms of when customers buy, where revenue is generated, and the relationship between units sold and daily revenue during the morning rush? | All three charts, linked by shared filters and the KPI band |
| Chart 1 – When | When are coffee shop transactions busiest across different days of the week and hours of the day? | Temporal heat map (Samarakoon) |
| Chart 2 – Where | How does revenue vary across the three coffee shop locations? | Store location map (Ilamperuma) |
| Chart 3 – How Much | What is the relationship between daily units sold and daily revenue across the coffee shop locations? | Scatter plot (De Silva) |

6. Project Delivery Summary

| Sprint | Dates | Tasks | Result |
| --- | --- | --- | --- |
| Sprint 1 | 20 – 26 Sep 2026 | 20 | Foundation set up; two documentation items still open on the Day 6 burndown |
| Sprint 2 | 27 Sep – 3 Oct 2026 | 19 | All Done; cleaned dataset and three Excel prototypes; common UI agreed |
| Sprint 3 | 4 – 10 Oct 2026 | 15 | All Done; three D3.js charts with tooltips and interactions |
| Sprint 4 | 11 – 17 Oct 2026 | 20 | All Done; integrated dashboard, filters, Reset, linked charts, full testing |
| Sprint 5 | 18 – 24 Oct 2026 | 20 | All Done; final checks, ethical review, documentation, submission |

7. Known Limitations and Open Points

Limitations recorded in the documentation

- The basemap is simplified geometry, not a tile service.

- The data covers a six-month window (January to June 2023).

- The scatter plot uses a single overall trendline, not one per store.

Process points recorded as lessons (no further sprint remains)

- The Sprint 5 planned burndown line still uses the straight-line formula, not the due-date-based line decided at Meeting 05.

- All six documentation tasks were completed by one member on one day, with review by the other two.

- The ethical review was carried out by the team itself, with no independent reviewer.

8. Reviewer Comments

| Member | Comments |
| --- | --- |
| Ilamperuma | Documentation (S5-12–S5-17) and the GitHub repository check (S5-18) are complete and the repository is organized. Trello, the burndown and Scrum evidence were kept up to date through the sprint. Noted for the record: the planned burndown line was not rebuilt from due dates, and the documentation load sat with one member. UI design, chart-label and tooltip development (S5-01–S5-03) and the misleading-axes and calculation checks (S5-08, S5-09) are complete. Displayed figures match the Excel-validated values ($698,812 revenue, 149,116 transactions, 214,470 units). Responsive layout development (S5-07) and the data-source attribution and limitations checks (S5-10, S5-11) are complete. The dashboard credits the cleaned transaction dataset and states that the basemap is simplified geometry; known limitations are recorded. |
| Samarakoon | UI review, chart-label and tooltip checks (S5-01–S5-03) and the misleading-axes and calculation checks (S5-08, S5-09) are complete. Displayed figures match the Excel-validated values ($698,812 revenue, 149,116 transactions, 214,470 units). Documentation was reviewed before being marked Done. |
| De Silva | Responsive layout check (S5-07) and the data-source attribution and limitations checks (S5-10, S5-11) are complete. The dashboard credits the cleaned transaction dataset and states that the basemap is simplified geometry; known limitations are recorded. Documentation was reviewed before being marked Done. |

9. Team Sign-off

By confirming below, each member states that the finished dashboard and project documentation have been reviewed and are ready for submission.

| Member | Name | Student Number | Role | Status | Confirmation Date |
| --- | --- | --- | --- | --- | --- |
| Member 1 | Imasha Chathurangi Ilamperuma | F5692459 | Team Leader | Confirmed | 24 October 2026 |
| Member 2 | Singappuli Arachchige Isuru Dayanga Samarakoon | F5692600 | Team Member | Confirmed | 24 October 2026 |
| Member 3 | Wijaya Hewage Matheesha Priyan Harshana De Silva | F5692734 | Team Member | Confirmed | 24 October 2026 |

Review outcome: the finished dashboard and documentation are approved for submission. Sprint 5 and the project are closed.